

Management Report 2

Ankita Gangotra

Document Control

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version Number | Modified By | Date | Section(s) Modified | Comments |
| 0.1 | A.Gangotra | 07.03.2014 | Created | *-* |
| 0.2 | A.Gangotra | 09.06.2014 | All Sections | *Modified to remove grammatical mistakes and improved the structure* |

Contents

[1. Overview 3](#_Toc390157472)

[2. Summary of Group Activities during the Period 3](#_Toc390157473)

[2.1 Management Tasks 3](#_Toc390157474)

[2.2 Problems and Issues 3](#_Toc390157475)

[2.3 Changes in Group 3](#_Toc390157476)

[2.4 Project Meetings 3](#_Toc390157477)

[2.5 Project Planning & Status 4](#_Toc390157478)

[2.6 Impact of Possible Deviations 4](#_Toc390157479)

[2.7 Information on Co-ordination Activities during the Period 4](#_Toc390157480)

[3. Deliverables and Milestones Tables 4](#_Toc390157481)

[3.1 Deliverables 4](#_Toc390157482)

[3.2 Milestones 5](#_Toc390157483)

# Overview

The Project Manager (Ankita Gangotra) and the Deputy Project Manager (Max Holland) are in-charge of the entire management of the project. The Project Manager is responsible for taking an overviewing role in the company and the primary point of contact between the investors, other groups and the team members. She is ensures the smooth running of the project so that deliverables are delivered on time. The Deputy Project Manager is responsible for the Quality Assurance in the company so that the deliverables meet a certain standard.

This report summarises the management activities of Spoon (Group 2) from **20th February to 7th March**.

# Summary of Group Activities during the Period

## Management Tasks

The primary management task is to ensure that the deliverables are quality assured and on time. The management team sets internal deadlines and makes sure every team member follows a project plan to guarantee this. Amongst other tasks of the management team are organising meetings, writing agendas, signing timesheets and ensuring optimal use of the employees’ qualifications.

All of these have been fulfilled during the period.

## 2.2 Problems and Issues

There have been some problems with contract agreements. The company has had to change its software strategy to fulfil the requirements of the product specifications along with the contracts. The transition has been made and the contracts have been signed to buy two modules (audio and graphics) and sell two modules (image and video).

## 2.3 Changes in Group

The Management Team has been redefined to include the Documentation Manager. This means that the Management Team now consists of 3 employees requiring at least 2 employees’ to agree for a management change to come into effect.

A weekly review system has been introduced for every employee to review the previous week’s work and outline the tasks to be achieved in the next week. As a result of this, the Utilities Manager will submit his report to the Software Manager, the Marketing Manager will submit his report to the Finance Manager.

## 2.4 Project Meetings

So far the company had has 19 meetings in total, with all the members present, in the last 5 weeks. The days for these meetings have been fixed per week as-

* Monday: 13.00-14.00 hrs. [1 hour]
* Tuesday: 12.00-13.00 hrs. [1 hour]
* Thursday: 15.00-17.00 hrs. [2 hours]

The sub-teams also have weekly meetings, the frequency of which can vary from one to three times a week.

## 2.5 Project Planning & Status

The project plan is primarily based on deliverable deadlines. To that some of the internal deadlines have been added along with weakly tasks every team member should aim to finish. So far the company is adhering to the project plan and all the deliverables have been delivered before/on time.

## 2.6 Impact of Possible Deviations

The change in the Tender Presentation have caused slight deviations in the software plan. However, the impact of this can be managed and is not a matter of concern.

Due to contract agreements with other companies, the software for the product now uses a different library to the one intended for the GUI. This caused some disruptions which have now been smoothed out.

## 2.7 Information on Co-ordination Activities during the Period

All groups were contacted for contract agreements. The talks for this fell through with the two groups that the company was hoping to agree with. Spoon finally signed contracts with the other two groups. The deadline for the receiving the Audio Module and providing the Image Module to Group 4 is 7th March, 2014. The deadline for the receiving the Graphics Module and providing the Video Module to Group 4 is 9th May, 2014

# Deliverables and Milestones Tables

## Deliverables

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Deliverable no.** | **Deliverable Name** | **Lead Group Member** | **Delivery Date** | **Delivered Yes/No** | **Comments** |
| 1. | Group Tender Presentation | Project Manager, Software Manager, Finance Manager | 20-02-2014  [Thursday Wk-7] | Yes | Was successfully delivered on time. |

## 3.2 Milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | **Producer** | **Recipient** | **Due Date** | **Delivered**  **Yes/No** |
| ***Spring Term*** | | | | |
| **Functional Specification** | Docs Manager, Project Team | Supervisor, Project Team Managers | 28-01-2014  [Tuesday Wk-4] | Yes |
| **QA Manual** | Deputy Project Manager, Docs Manager, Project Team | All company personnel, Supervisor | 03-02-2014  [Monday Wk-5] | Yes |
| **Financial Business Plan** | Finance Team, Sales and Marketing Manager | Financial Backer (AEW), Client (SJP), Project Manager | 07-02-2014  [Friday Wk-5] | Yes |
| **Project Wide Standards** | Other Groups, Docs Manager | Project Team | 13-02-2014  [Thursday Wk-6] | Yes |
| **Group Tender Presentation** | Docs Manager, Project Team | Financial Backer (AEW), Client (SJP), Supervisor | 20-02-2014  [Thursday Wk-7] | Yes |
| **Financial Report 1** | Finance Team | Financial Backer (AEW) | 21-02-2014  [Friday Wk-7] | Yes |
| **Contracts Agreement** | Project Manager, Dep. Project Manager, Docs Manager | Supervisor, Client (SJP) | 25-02-2014  [Tuesday Wk-8] | Yes |
| **Financial Report 2** | Finance Team | Financial Backer (AEW) | 07-03-2014  [Friday Wk-9] | Yes |
| **First Iteration Complete** | Software Team, Project Team | Supervisor | 14-03-2014  [Friday Wk-10] | No |
| **Final Test and Integration Plan** | Software Team | Client (SJP) | 14-03-2014  [Friday Wk-10] | No |
| ***Summer Term*** | | | | |
| **Financial Report 3** | Finance Team | Financial Backer (AEW) | 09-05-2014  [Friday Wk-3] | No |
| **Financial Summary Report** | Finance Team | Financial Backer (AEW) | 30-05-2014  [Friday Wk-6] | No |
| **Demonstrations and Sales Presentations** | Sales & Marketing Manager, Project Team | Client (SJP) | 09-06-2014  [Monday Wk-8] | No |
| **Final hand-in of all deliverables** | Project Team | Client (SJP), Financial Backer (AEW) | 12-06-2014  [Thursday Wk-8] | No |
| ***Internal Deliverables*** | | | | |
| **Project Plan** | Project Manager | Team Mangers, Project Team | [Wk-5] | Yes |
| **QA Auditing and Metrics** | Dep. Project Manager | Project Manager | Audits throughout project, metrics at the end of project | Yes |
| **Timesheets** | Project Team | Finance Manager, Project Manager, Dep. Project Manager | Throughout project | Yes |
| **Progress reports** | Team Managers | Project Manager, Dep. Project Manager | Throughout project | Yes |
| **Meeting agenda** | Project Manager | Team Managers, Project Team | Prior to meeting | Yes |
| **Meeting minutes** | Docs Manager | Project Manager, Dep. Project Manager, Project Team | After meeting | Yes |