

Management Report 4

Ankita Gangotra

Document Control

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version Number | Modified By | Date | Section(s) Modified | Comments |
| 0.1 | A.Gangotra | 30.05.2014 | Created | *-* |
| 0.2 | A.Gangotra | 09.06.2014 | All Sections | *Modified to remove grammatical mistakes and improved the structure* |

Contents

[1. Overview 3](#_Toc390113828)

[2. Summary of Group Activities during the Period 3](#_Toc390113829)

[2.1 Management Tasks 3](#_Toc390113830)

[2.2 Problems and Issues 3](#_Toc390113831)

[2.3 Changes in Group 3](#_Toc390113832)

[2.4 Project Meetings 4](#_Toc390113833)

[2.5 Project Planning & Status 4](#_Toc390113834)

[2.6 Impact of Possible Deviations 4](#_Toc390113835)

[2.7 Information on Co-ordination Activities during the Period 4](#_Toc390113836)

[3. Deliverables and Milestones Tables 4](#_Toc390113837)

[3.1 Deliverables 4](#_Toc390113838)

[3.2 Milestones 5](#_Toc390113839)

# Overview

The Project Manager (Ankita Gangotra), the Deputy Project Manager (Max Holland) and Documentation Manager (James Oatey) are in-charge of the entire management of the project.

The Project Manager is responsible for taking an overviewing role in the company and the primary point of contact between the investors, other groups and the team members. She is ensures the smooth running of the project so that deliverables are delivered on time.

The Deputy Project Manager is responsible for the Quality Assurance in the company so that the deliverables meet a certain standard.

The Documentation Manager is responsible for the editing, reviewing and handing in of documents alongside being responsible for taking minutes and writing specific documentation.

This report summarises the management activities of Spoon (Group 2) from **9th May, 2014 to 30th May, 2014**.

# Summary of Group Activities during the Period

## Management Tasks

The primary management task is to ensure that the deliverables are quality assured and on time. The management team sets internal deadlines and makes sure every team member follows a project plan to guarantee this. Amongst other tasks of the management team are organising meetings, writing agendas, signing timesheets and ensuring optimal use of the employees’ qualifications.

All of these have been fulfilled during the period.

## 2.2 Problems/Issues

The only issue faced since the last report was that due to exams and other deadlines, a lot to members could not put in the prerequisite number of hours per week.

## 2.3 Changes and solutions to problems/issues

The issue mentioned above had been foreseen and contingency plans were in place to combat disruptions in iteration 6 progress.

## 2.4 Project Meetings

So far the company has held 29 meetings, with the entire team present. The days for the meetings in the summer term have been fixed per week as-

* Tuesday: 13.00-14.00 hrs. [1 hour]

The sub-teams also have weekly meetings the frequency of which can vary from one to three times a week.

## 2.5 Project Planning & Status

The project plan is primarily based on deliverable deadlines. To that some of the internal deadlines have been added along with weakly tasks every team member should aim to finish. So far the company is adhering to the project plan and all the deliverables have been delivered before/on time. New additions to the plan have been discussed above.

Since the last report, Iteration 5 was completed on 19th May, 2014 and the project is currently on Iteration 6, which mainly consists of the finishing touches and bug fixes for eCook, as part of the development process.

The team is also currently planning and making the HTML tour, sales presentation and making sure all the deliverables are in place for the final hand-in on 12th June, 2014.

## 2.6 Impact of Possible Deviations

It is extremely important for the team to finish software iterations on time. If the software iterations are not met on time, this could result in running over budget or missing deliverable deadlines. The current iteration is running as per plan and on time.

## 2.7 Information on Co-ordination Activities during the Period

The audio module was received and the Image Module was delivered on time to Group 4. The payment for the Audio Module was made as per contract once it was accepted by the Software Manager (Steve Thorpe). Payment for the Image Module was received on time.

The Graphics Module was received and the Video Module was delivered on time to Group 1. Talks are ongoing with Group 1 regarding bugs in the Graphics Module they delivered. Still awaiting confirmation of acceptance of Video Module from them.

# Deliverables and Milestones Tables

## Deliverables

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Deliverable no.** | **Deliverable Name** | **Lead Group Member** | **Delivery Date** | **Delivered Yes/No** | **Comments** |
| 1. | Group Tender Presentation | Project Manager, Software Manager, Finance Manager | 20-02-2014  [Thursday Wk-7] | Yes | Was successfully delivered on time. |

## 3.2 Milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | **Producer** | **Recipient** | **Due Date** | **Delivered**  **Yes/No** |
| ***Spring Term*** | | | | |
| **Functional Specification** | Docs Manager, Project Team | Supervisor, Project Team Managers | 28-01-2014  [Tuesday Wk-4] | Yes |
| **QA Manual** | Deputy Project Manager, Docs Manager, Project Team | All company personnel, Supervisor | 03-02-2014  [Monday Wk-5] | Yes |
| **Financial Business Plan** | Finance Team, Sales and Marketing Manager | Financial Backer (AEW), Client (SJP), Project Manager | 07-02-2014  [Friday Wk-5] | Yes |
| **Project Wide Standards** | Other Groups, Docs Manager | Project Team | 13-02-2014  [Thursday Wk-6] | Yes |
| **Group Tender Presentation** | Docs Manager, Project Team | Financial Backer (AEW), Client (SJP), Supervisor | 20-02-2014  [Thursday Wk-7] | Yes |
| **Financial Report 1** | Finance Team | Financial Backer (AEW) | 21-02-2014  [Friday Wk-7] | Yes |
| **Contracts Agreement** | Project Manager, Dep. Project Manager, Docs Manager | Supervisor, Client (SJP) | 25-02-2014  [Tuesday Wk-8] | Yes |
| **Financial Report 2** | Finance Team | Financial Backer (AEW) | 07-03-2014  [Friday Wk-9] | Yes |
| **First Iteration Complete** | Software Team, Project Team | Supervisor | 14-03-2014  [Friday Wk-10] | Yes |
| **Final Test and Integration Plan** | Software Team | Client (SJP) | 14-03-2014  [Friday Wk-10] | Yes |
| ***Summer Term*** | | | | |
| **Financial Report 3** | Finance Team | Financial Backer (AEW) | 09-05-2014  [Friday Wk-3] | Yes |
| **Financial Summary Report** | Finance Team | Financial Backer (AEW) | 30-05-2014  [Friday Wk-6] | No |
| **Demonstrations and Sales Presentations** | Sales & Marketing Manager, Project Team | Client (SJP) | 09-06-2014  [Monday Wk-8] | No |
| **Final hand-in of all deliverables** | Project Team | Client (SJP), Financial Backer (AEW) | 12-06-2014  [Thursday Wk-8] | No |
| ***Internal Deliverables*** | | | | |
| **Project Plan** | Project Manager | Team Mangers, Project Team | [Wk-5] | Yes |
| **QA Auditing and Metrics** | Dep. Project Manager | Project Manager | Audits throughout project, metrics at the end of project | Yes |
| **Timesheets** | Project Team | Finance Manager, Project Manager, Dep. Project Manager | Throughout project | Yes |
| **Progress reports** | Team Managers | Project Manager, Dep. Project Manager | Throughout project | Yes |
| **Meeting agenda** | Project Manager | Team Managers, Project Team | Prior to meeting | Yes |
| **Meeting minutes** | Docs Manager | Project Manager, Dep. Project Manager, Project Team | After meeting | Yes |