# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 10/03/2014 | Work Summary | 1. Organised 1 online meeting to discuss sprint progress, plan for Easter and progress the second and third iteration. 2. Updated the Project Plan. |
| Issues | Problems with PWS updating. |
| Work Beginning: 17/03/2014 | Work Plan | 1. Discuss http access progress with Max Holland. |
| Issues | 1. Being in a different time zone is causing some coordination problems. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes- An online meeting is scheduled for next week. |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Yes- Mostly everyone is submitting the report on time and as required. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes |