# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 21/04/2014 | Work Summary | Did work on iteration 4 and spoke to software team regarding coding. Also met with Ankita and Max to discuss closing stages of project. |
| Issues | Could not work with Zayyad as planned because of a mistake, did work with Sam. Could not integrate because of bugs with eCook. |
| Work Beginning: 28/04/2014 | Work Plan | Do some bug fix tickets on eCook, help Prakruti with her code and also integrate mine and Sams code now that eCook should be working. |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes. |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes. |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes. |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Yes. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |