# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 19/05/2014 | Work Summary | All work completed plus more. Completed a class to scale all slideshow attributes to any size screen. Nearly completed HTML tour. Still need to fix a bug in the XML parser found.  Metrics for documentation seem good. |
| Issues | None. |
| Work Beginning: 19/05/2014 | Work Plan | Collect decent material for HTML tour and check over documentation again. Assign documentation tasks to those who it is required from. Create stand alone XML validation tool (take a few classes and compile them into executable jar). Work on bug fixes. |
| Issues | None. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes. |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes. |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes. |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Yes. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |