# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 03/03/2014 | Work Summary | Created and handed over to other group ImageHandler module, with Zayyad. Started first integration with Steve. |
| Issues | Integration couldn’t be completed as not as user stories completed at time. |
| Work Beginning: 10/03/2014 | Work Plan | Add layering and branching capabilities to ImageHandler module. Complete first integration, and coordinate hand-in for first iteration deadline to customer. |
| Issues | Unsure of how to implement layering and branching currently. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – none |
| Defects closed | Number of defects closed per week tracked | Yes - none |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No – need to fully complete second iteration first, then re-adjust estimates. |
| Integration test results | Report/log results of integration testing | No – no integrations so far. |
| Repeated fails | Log repeated fails and review daily | Yes - none |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – adapted strategy to overcome initial problems. |