# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Week Beginning: 17/03/2014 | Work Summary | * Attended weekly meeting to discuss current issues and progress * Conducted a spike on how to incorporate HTTP access in Java * Started coding with AG on the ‘Access Recipes via HTTP’ user story |
| Issues | n/a |
| Week Beginning: 24/03/2014 | Work Plan | * Work remotely to complete coding with AG on ‘Access Recipes via HTTP’ user story * Liaise with software team about how recipe files will be stored on web server * Check in with software team and confirm project progress * Arrange meeting with AG to dicuss management issues and coding plans |
| Issues | * May need to conduct further research or communicate with testing manager to incorporate JUnit testing with JavaFX for HTTP access user story |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Not yet, meeting scheduled to check software progress next week. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Somewhat, meeting arranged with AG to confirm this. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |