# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Week Beginning: 21/04/2014 | Work Summary | * Continue integrating “Create shopping list from list of missing ingredients” user story with AG. * Attend weekly meetings to discuss current sprint progress. * Review metrics and weekly reports. |
| Issues | n/a |
| Week Beginning: 28/04/2014 | Work Plan | * Meet with software and management to discuss the end of the iteration, delivering the video module to SmartTrolley and any other issues. * Ensure that all team members are meeting the internal sprint deadline. * Suggest a ‘lab session’ for the team to code together and get assistance from others if required. |
| Issues | * If work is seriously behind schedule, action will need to be taken to minimise the impact of this on the iteration. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes. |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Awaiting meeting to discuss video module progress. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Yes. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |