# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Week Beginning: 02/06/2014 | Work Summary | * Supervise meetings about the sales presentation and give feedback on rehearsals. * Continue bringing all coding up to company standards * Ensure that test coverage is of an acceptable level * Assign workload of coding and documentation to complete before the end of the project * Go coding mad to get eCook ready for its debut at the sales demonstration! * Solve countless Git and project issues, no doubt. * Final review of management reports and timesheets. * Complete HTML tour with JO. |
| Issues | * Still a RIDICULOUS amount of coding to do to get eCook where it should be for the sales presentation. |
| Week Beginning: 09/06/2014 | Work Plan | n/a |
| Issues | n/a |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes. |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes. |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | Yes. Three meetings are orginised for this week. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |