# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 10/03/2014 | Work Summary | * Attended meetings to discuss current issues and plan work for Easter break * Completed coding on ‘Read XML Playlist’ user story with AG. * Provided accompanying documentation for XML parser module to software team * Ensured that iteration 1 was completed on time |
| Issues | * The requirements for the submission of iteration 1 were not clear and needed investigation |
| Work Beginning: 17/03/2014 | Work Plan | * Work remotely to provide weekly review sheets * Work remotely to start coding with AG on ‘HTTP Access’ user story |
| Issues | * Spike required for HTTP access user story * Weekly time sheets behind schedule |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Client requirements clarity. | Holding regular meetings ensuring that the client understands his/her own requirement statements and that these have been interpreted correctly by the company and finally signed off by both sides. | Yes. |
| Project wide standards and contracts drawn up and adhered to. | Working with other teams to finalise PWS and liaising with the client and other teams for final contracts. | Yes. |
| Complete specification. | Checking the specifications against the requirements statement to make sure all requirements are covered by the specifications team, during appropriate review meeting(s). | Yes. |
| Software and Business Plan clarity. | Holding review meetings to make sure that software plans and business plans are coherent. | Yes. |
| Deadlines met. | Deliverables submitted as timetabled and recorded. | Yes. |
| Weekly managers review. | Ensure that the company is functioning efficiently and completing tasks discussed in meetings. | No. Some weekly review sheets have not been completed. AG to follow up with individuals. |
| Documentation completed up to standard. | Working with company members to review and submit documents on time and keeping submission records. | Yes. |