# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 21/04/2014 | Work Summary | * Checked Github and Jira services (that are active almost on daily basis) * Backup copies of the code file done on 24/04/14 and 25/04/14. * Await assistance on Audio-Controller Class with Sam (Sprint 3). * Still to work on Timers Class with Steve (now Sprint 4) |
| Issues | Audio-Controller does not stop Audio when new slide is called. |
| Work Beginning: 28/04/2014 | Work Plan | * To check Github and Jira services (that are active almost on daily basis) * To Backup copies of the code file(at least twice a week) * To work on Audio-Controller Class with Sam ( Sprint 3) * To work on Timers Class with Steve (now Sprint 4) * To prepare Utilities budget report contribution (for week 4) |
| Issues | n/a |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Tool failures | Keep a record of what failed and restoration time | Yes -Nil reported failures on GitHub and Jira |
| Company satisfaction | Internal feedback from tools | Yes. Weekending 28/04/14 the tools have been available for company use without disruptions. |