# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 19/05/2014 | Work Summary | * Checked Github and Jira services (that are active almost on daily basis) * Backup copies of the code file(19/05/14, 20/05/14, and 21/05/14) * No work was done on Audio-Controller Class with Sam so that audio stops when slides change ( Sprint 3) * Worked on Controls-Slide with Steve (not Timers Class) (Sprint 4 and 5). |
| Issues | Control slide panel is showing at the right place (Max has made some amendments).  Outstanding  Audio-Controller stops audio only for the first slide called and does not stop Audio when further new slide are called. |
| Work Beginning: 26/05/2014 | Work Plan | * To check Github and Jira services (that are active almost on daily basis) * To Backup copies of the code file(at least twice a week) * Still to work on Audio-Controller Class with Sam so that audio stops when slides change ( Sprint 3) * To work on Controls for Slide and Timers Class with Steve (Sprint 4 and 5). |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Tool failures | Keep a record of what failed and restoration time | Yes -Nil reported failures on Git-Hub and Jira  (.) |
| Company satisfaction | Internal feedback from tools | Yes. Weekending 24/05/14 the tools have been available for company use without disruptions. |