# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 21/04/2014 | Work Summary | Tried several methods on how to stop mediaplayer but to no avail. Worked on the GUI main menu. |
| Issues | Mediaplayer continues to play. |
| Work Beginning: 28/04/2014 | Work Plan | Tidy up the codes for VideoHandler for hand in. Work on the GUI. |
| Issues | Might not have a suitable solution to stop the mediaplayer. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – 1 |
| Defects closed | Number of defects closed per week tracked | Yes – 1 |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No - N.A |
| Integration test results | Report/log results of integration testing | No – N.A |
| Repeated fails | Log repeated fails and review daily | Yes – N.A |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – N.A |