# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 24/03/2014 | Work Summary | Discuss with Zayyad with regards on the timebar animation. FadeTransition class is used instead. Cursor disappear when appropriate as well. |
| Issues | Unsure of how to implement certain methods using TDD. Minor problems with the Cursor. |
| Work Beginning: 31/03/2014 | Work Plan | Work on testing the videohandler and refactoring the videohandler. |
| Issues | Unsure of how to implement certain methods using TDD. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – Minor problems with Cursor |
| Defects closed | Number of defects closed per week tracked | Yes – N.A |
| Work items completed | Number of work items completed per week | Yes – N.A |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No - N.A |
| Integration test results | Report/log results of integration testing | No – N.A |
| Repeated fails | Log repeated fails and review daily | Yes – N.A |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – N.A |