# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 31/03/2014 | Work Summary | VideoHandler is capable of playing video with appropriate controls.  Update to JFX8. |
| Issues | Junit Test doesn’t work with the VideoHandler.  Minor update issue with JFX8. |
| Work Beginning: 07/04/2014 | Work Plan | Fix the library issue. Consult group members for Junit Test help. |
| Issues | Fix require more time to get the whole VideoHandler fixed. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – JFX8 library problem |
| Defects closed | Number of defects closed per week tracked | Yes – N.A |
| Work items completed | Number of work items completed per week | Yes – N.A |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No - N.A |
| Integration test results | Report/log results of integration testing | No – N.A |
| Repeated fails | Log repeated fails and review daily | Yes – N.A |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – N.A |