# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 07/04/2014 | Work Summary | Fixed most of the bugs found with the VideoHandler. Changed the VideoHandler to meet the PWS. |
| Issues | Spent lots of time trying to get the JUnit Test to work but to no avail. |
| Work Beginning: 14/04/2014 | Work Plan | Seek help from group members with regard to Junit testing. Resize the Control panel in VideoHandler. Work on the GUI Main Menu. |
| Issues | Require more time to get the Junit to work. |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – Junit test not working. |
| Defects closed | Number of defects closed per week tracked | Yes – N.A |
| Work items completed | Number of work items completed per week | Yes – Meets PWS for VideoHandler |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No - N.A |
| Integration test results | Report/log results of integration testing | No – N.A |
| Repeated fails | Log repeated fails and review daily | Yes – N.A |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – N.A |