# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 26/05/2014 | Work Summary | Update DTP records. Worked on the GUI. Especially, the CSS file. Improved the appearance of the VideoPlayer as well. Fix a few bugs as well. Helped to do testing for the AudioHandler as well. Worked on the Junit test for the Gui package as well. |
| Issues | N.A |
| Work Beginning: 02/06/2014 | Work Plan | Further update DTP once the Timer and N Guest have been integrated. Work on Junit Test to make the testings up to QA standard. Start working on the individual report. Consolidate all the DTP tests being run and ensure all Testing and Integration document are following the QA standards. |
| Issues | N.A |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | No |
| Defects closed | Number of defects closed per week tracked | Yes - view on Jira |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | No - N.A |
| Integration test results | Report/log results of integration testing | Yes – DTP records |
| Repeated fails | Log repeated fails and review daily | No – N.A |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | Yes – N.A |