# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 03/03/2014 | Work Summary | Worked with Jon to finish the first integration, refactored the submitted classes to create a slideshow class and integrated the main menu class. Refactored the XML package to avoid possibly class name conflicts with JFX |
| Issues | Deterministic integration test still to be peformed |
| Work Beginning: 10/03/2014 | Work Plan | Complete the first integration test, produce Junit tests for new SlideShow class, create slideshow constructor class. |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | 1 |
| Defects closed | Number of defects closed per week tracked | 1 |
| Work items completed | Number of work items completed per week | 2 |
| Ratio of estimated time to actual time taken per task | Track these values weekly | Currently 2 weeks behind schedule going into sprint 3, sprint 3s deadline will not be moved however, aim to make up the time during this sprint |
| Integration test results | Report/log results of integration testing | None conducted yet |
| Repeated fails | Log repeated fails and review daily |  |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | ImageHandler and SlideShow class require JUnit testing |