# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 14/04/2014 | Work Summary | Integrated Timer Class within eCook. Attended group lab sessions and help the group to integrate their code. Fixed 2 null pointer exceptions which appeared within eCook. Worked with Jon to refactor the VideoHandler Code for handover to other group. Investigated solutions to the AudioHandler and VideoHandler bug (audio playing after changing slide), which was implemented within the code. Attempted to fix CSS bug in GUI but was unsuccessful |
| Issues | Timer does not currently resume at correct place when changing slide nor does it have a completed test class. Currently unsure of the best way to test a class which only exists as a Task. Not all code has been fully integrated. |
| Work Beginning: 21/04/2014 | Work Plan | Begin iteration 5 and assign tasks for completion. Fix the timer bug. Finish timer class and bring more code up to coding standard. |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – 1 |
| Defects closed | Number of defects closed per week tracked | Yes - 3 |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | Yes – View burndown charts on Jira |
| Integration test results | Report/log results of integration testing | YES – view on Jira (attached to relevant tickets) |
| Repeated fails | Log repeated fails and review daily | Yes – Repeated deletion from GitHub. Email sent around by Jon encouraging good Github practice. |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | NO – Formal DTP not completed for Timer, brief check of eCook however was performed to ensure broken code was not committed to GitHub |