# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 05/05/2014 | Work Summary | Fixed the Timer class to resume at the correct place when changing slide, created TimerData class with full set of tests to achieve did. Did various refactoring and commenting to SlideShow, TextHandler, Image Handler and Timer classes. Reviewed the GUI and workflow design with Jon, assigned iteration 5 with Jon. |
| Issues | Timer still doesn’t look very nice. Require better DTP for the timer as automated tests are very impractical for a class extending task. |
| Work Beginning: 12/05/2014 | Work Plan | Implement pause feature for all media on slide. Write timer DTP, improve the look of the slideshow controls. |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – 2 |
| Defects closed | Number of defects closed per week tracked | Yes - none |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | Yes – View burndown charts on Jira |
| Integration test results | Report/log results of integration testing | YES – view on Jira (attached to relevant tickets) |
| Repeated fails | Log repeated fails and review daily | Yes – none |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | NO – Some DTPs have been completed but yet reviewed |