# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 12/05/2014 | Work Summary | Implemented pause button which pauses all content on a slide. Refactored all handlers to use timelines in place of threads to allow this. Implemented slide duration to allow Jon to finish the error handler and logging. Continued refactoring and improving the commenting of classes to bring up to coding standards. Attempted to implement Max’s sliding menu bar on the slide controls and timers. Updated new section in the DTP for timers and slide pausing. Attended weekly meetings and Java lab sessions on Tuesday and Thursday |
| Issues | Sliding timer and slide menu bar currently not function correctly, believe this may be due to attempting to add multiple event handlers for the same event to a single group. |
| Work Beginning: 19/05/2014 | Work Plan | Assign iteration 6 with the aim of polishing the product. No new stories to be added ideally just tasks and bug fixes. Fix the slide and timer menus. |
| Issues |  |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Defects opened | Number of new defects opened per week tracked | Yes – 2 |
| Defects closed | Number of defects closed per week tracked | Yes - 4 |
| Work items completed | Number of work items completed per week | Yes – view on Jira |
| Ratio of estimated time to actual time taken per task | Track these values weekly | Yes – View burndown charts on Jira |
| Integration test results | Report/log results of integration testing | YES – view on Jira (attached to relevant tickets) |
| Repeated fails | Log repeated fails and review daily | Yes – none |
| Thorough testing | Check to see whether units have been tested according to the “Test Strategy” documentation | NO – Some DTPs have been completed but yet reviewed |