Departmental Weekly Report

# Week Beginning: 24/02/14

## Work Summary

* Conducted software team meeting with Development and Test and Integration Managers
* Met with coding groups to review coding progress, specifically code for the Image module and the XML parser, discussed problems with JUnit and agreed with Testing manager a temporary test standard.
* Asked the Development manager to make a sample XML file incorporating all PWS to guide XML parser coding and for using in integration testing.

## Issues

* The Kanban board on JIRA went down briefly on Sunday for unknown reason but Development manager managed to successfully restore access by the end of the day.
* JUnit still appears incompatible with JFX, Testing manager has been asked to meet with a member of another group who says they have conducted full JUnit testing using JFX

* Have last week’s issues been successfully resolved?
* Making progress towards completing the sprint (2 user stories have been completed) and to deliver the required Image module to the other group by the end of week 9.

# Week Beginning: 03/03/14

## Work Plan

* Outline of work to be completed by the department next week
* Image module which conforms to PWS to be delivered to contracting group by Friday week 9. Internal deadline to deliver this before Friday to demonstrate to contracting group.
* Brief details of any inter-department work (if any)
* Sprint 2 to be completed by Friday reading for integration at the weekend, which is to be conducted by myself Testing and Development manager.

## Issues

* Any potential issues that may result from the work planned
* Difficulty handling the optional attributes of the PWS for the Image Module

# Notes:

Include any further information if necessary.