# Managers’ Weekly Report & QA Metrics

|  |  |  |
| --- | --- | --- |
| Work Beginning: 05/05/2014 | Work Summary | Finished designing GUI |
| Issues | loadExtBtn does not look as design specified. Had to be made using the menuButton and menuItem methods |
| Work Beginning: 12/05/2014 | Work Plan | To work on graphics handler |
| Issues | PWS a bit unclear on demands of handler |

|  |  |  |
| --- | --- | --- |
| **Metric** | **How measured** | **Achieved (Yes/No with Comments)** |
| Customer satisfaction | User feedback | N/A |
| Market Interest | Surveys | N/A |