# Meeting *Group*

## Week *3*

#### Scribe – James Oatley

### Old Business – Action Points from Last Meeting

Fixed pairs for next iteration - Yes

Html document to be created as described – On going point, being planned

Bug fixes to pick up individually or in pairs - Yes

Lab sessions 4 to 6 today and tomorrow (Wednesday 30th) – Good attendance

Lab sessions 1 to 3 next week – On going

### New Business

Graphics module received, got a few issues

Iteration 4 ending now and iteration 5 starting today

Iteration 4 summary:

Good, couple of things not (fully) integrated:

Max and Ankitas code – Justified

N guests – Justified, would just be overwritten by GUI

### Action Points

Iteration 5:

Due dates: 31/05/2014

User stories:

XML Playlist Validation (James and Prakruti)

- Has to be XML 1.1, defined at top

- Make sure the content is good

Control slide content from “playback menu” (Steve and Paul)

- A bar that runs at bottom of slideshow

Text input area, new note, save (Ankita and Max)

- For each slideshow/recipe store a file with notes contained within

Display graphics object on slide (Roger and Zayyad)

- Will either be writing a new one or refactoring the one we are given, more information to come through

John and Sam to work on bug fixes