# Meeting Group Meeting

## Week *7*

#### Scribe – James Oatley

Apologies: Steve

Zayyad not present.

### Old Business – Action Points from Last Meeting

Work carried forward, on JIRA.

### New Business

Few problems with eCook, JIRA tickets still not all being picked up with little coding last week from some people. This needs to change.

Testing not good enough:

Unit tests need to be written for every class

Do the visual elements work as they are supposed to?

- You can “fire” events in JUnit testing

### Action Points

Group split between testing and product line:

- John and Steve to work on handlers and then testing handlers

- Ankita and James

Video to be considered (Ankita and John).

Roger should head up a team of testing with Max, Prakruti, Paul and Sam.

Testing:

eCook – Roger

errorHandler – Sam

fileBrowser – Roger

GUI – Roger

Notes – Max

httpAccess – Max

shoppingList – Max

timer – Steve

parser – Max

recipeScaler – Paul

validator – Prakruti