# Meeting *Group Meeting*

## Week *6*

#### Scribe – James Oatley

### Old Business – Action Points from Last Meeting

Carrying forward work on JIRA, lots of work being done so this is good.

### New Business

Superclasses nearly done by John and Steve:

- Nearly there, some problems with text wrapping, testing should pick this up really

Audio comments required from Sam for recipes to demonstrate audio.

John to book video equipment, Ankita has script for video.

Testing coming on okay, some tests still need to be refactored.

Tickets on JIRA:

All of these are important and really they should be updated

List of things left to do not **currently** on JIRA:

Correct information for comment

When timer opened the bar which the timer is in should open

Notes location folder to change

Default recipe folder change

Shopping list change

Jar file every build time

Specify run location – paths to be specified

Text wrapping

Development deadline:

Moved back to Friday.

Sales presentation to be presented by Ankita, Steve, Prakruti and James. Practicing Friday afternoon. Sales presentation on Monday may actually occur later in the afternoon because of Pauls availability.

Interviews will take 10 minutes per person and will occur after the sales presentation.

### Action Points