# Meeting *28*

## Week *8*

#### Scribe – James Oatley

### Old Business – Action Points from Last Meeting

### New Business

12:00 Midnight Tuesday (TOMORROW ARGHHH) ALL DOCUMENTS

QA - John to make small TDD change to QA

Audits are weekly reports (rechecking the metrics) - Needs compiling

Functional Spec. - Steve and John to make "small change"

User Manual - Steve writes script, Sam & Ankita make manual

**Refer** to coding standards document.

Code package assignments:

Audio control bar – Max

eCook – Software team

handlercollection – Rubbish

mainmenu – Roger

mediacontrol – Rubbish

recipecollection – Max

slidecontrols – Max and Ankita

slideshow – Software team

errorhandler – John

filebrowser – James

graphicshandler – Rubbish

GUI (all) – Zayyad

notes – Max

Mediahandlers – John and Steve

Httprecipe – Max

Ingredientslist – Max

Pdfcreator – Max

Shoppinglist – Max

Xmlfilepathhandler – James

Xmlparser – Max and Ankita

Recipescale – James

Recipevalidator - James

### Action Points