# Meeting *3*

## Week *3*

### Things to Do!

Individual: - Set up GITHUB accounts

- Upload your functional spec. documents to Google Docs folder this evening

Ankita will set up a project with milestones

What Image types does java support?

### Meetings:

Monday 13:00

Tuesday 12:00 till 13:00

### Additional Functional Spec Points:

?! Version 2, version 3 Android, Search for recipes based on ingredients you have

Ready Coding Ready for Integration Done

Backlog

Planning Future Meetings:

Ready: This section holds user stories (only three in progress at the same time)

In progress: As soon as started goes into here

In test: Write test code for classes (product code/test code)

Ready for Integration: When the story/feature was done it would be put up for integration with project

Done: Done after documentation and final tests

Backlog: Any defects go into this box, daily tasks

Give priorities to “Ready” also give them a SWAG (estimate in days)

Ignorance scale, how hard is this:

Level 1: create a class

Level 2: Can do

Level 3: Requires work

Level 4: New material/may have questions

Level 5: No real estimate, don’t know how to do, requires research

Take each ready card and give ignorance level and a SWAG (difficulty and estimate).

REQUIRED – Section for Software and section for finance.

### User Story Ideas:

Slide can be viewed

Text can be viewed in slide

Text can be displayed on slide

App can move to next slide

Slide content can be extracted from XML playlist