# Meetings 1&2

## Week *5*

### Business Plan

Just a simple spreadsheet produced by the finance team. Discussion with Tony Ward this afternoon. To be further discussed in the next meeting after clarification.

### Jira Installations

JIRA has been installed (almost). Project team to explore and get used to it.

### User Stories

There are the stories in no particular order

* Access recipes via HTTP
* Access recipes locally by a file browser
* Display a video on a slide
* Display an image on a slide
* Display a graphics object on a slide
* Display a text object on a slide
* Display slide
* Play a sound file
* Read XML playlist
* Read a recipe XML playlist
* Move between slides during a presentation
* Control audio/video playback by menu
* Exit presentation and return to main menu
* Store user made notes for recipes locally
* Share recipe to social networking site (Facebook, Twitter)

Meeting continued (next day):

Menu Planner:

* Allows user to cook for ‘N’ guests
* Update recipe measurements for ‘N’ guests
* “ “ cooking times “ “

Convert between measurement units:

* We will leave this out for now

Shopping list function

* User can create list from recipe ingredients
* Export as PDF?

Ability to set multiple cooking timers:

* Start with one

### SWAG(-ing)

Code:

1. is super easy
2. is easy, regular stuff
3. is a bit of work, average
4. is challenging, rare
5. never done before, no idea

(1) Read an XML playlist

(2) Access recipes via http

(3) Use a file browser to open a file

(2) Play a video

(1) Display image on a slide

(1) Display graphics object

(1) Display text object on slide

(2) Display slide

(3) Play audio

(2) Read a recipe XML playlist

(4) Move between slides

(4) Control audio/video playback by menu

(4) Exit the slideshow to main menu

(4) Store user made notes for recipes locally

(4) “Share” over social networking – link to recipe

(2) Update recipe ingredient measurements for ‘N’ guests

(3) Create shopping list from missing recipe ingredients

(3) Export list as PDF

(5) Ability to set multiple cooking timers

### 5. Sharing

Pre-written post with link to the recipe (facebook/twitter)