# Meeting *3*

## Week *5*

### Things to Do!

Look at tender presentations – will discuss on Monday

### Financial Business Plan

### PWS

All groups should agree on this by next Wednesday

Organise a meeting for this,

### SWAG

What will we do for our basic functionality?

(1) Read an XML playlist

(5) Access recipes via http

(3) Use a file browser to open a file

(2) Play a video

(1) Display image on a slide

(1) Display graphics object

(1) Display text object on slide

(2) Display slide

(3) Play audio

(2) Read a recipe XML playlist

(4) Move between slides

(4) Control audio/video playback by menu

(4) Exit the slideshow to main menu

**We won’t be doing two of these things ourselves.**

**Require timings in hours, estimates are done in “pair hours” i.e. how many hours will it take two of us to do the task? Including testing!**

Rough timings for basic functionality:

(1) Read an XML playlist - 4 pair hours

(5) Access recipes via http - can’t estimate atm

(3) Use a file browser to open a file - 8 pair hours

(2) Play a video - 6 pair hours

(1) Display image on a slide - 2 pair hours

(1) Display graphics object - 2 pair hours

(1) Display text object on slide - 2 pair hours

(2) Display slide - 4 pair hours

(3) Play audio - 6 pair hours

(2) Read a recipe XML playlist - 10 pair hours

(4) Move between slides - 5 pair hours

(4) Play/pause slide content - 6 pair hours

(4) Exit the slideshow to main menu - 8 pair hours

We also have 4 hours integration time for each feature.

### JIRA

Sprint = interation on JIRA