Software Meeting 28/02/14

* Discussed changes to test procedure. Visual and System out tests satisfactory for current sprint as JUnit is currently not working while using JFX methods. JUnit functionality for JFX to be implemented before the next sprint.
* Reviewed newly submitted code for quality
* Assessed the image module for PWS compatibility, only orientation and layer need adding.
* Reviewed the XML reader for PWS compatibility. Development manager to create sample XML that fully implements PWS.
* Sketched out the class implementation (sketch included in the design section of the GIT)