# C:\Users\James\AppData\Local\Microsoft\Windows\INetCache\Content.Word\1510864_10152222978819882_1653651865_n.jpg

Sprint Plan

#### Software Team, James Oatley

# Document Control

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version Number | Modified By | Date | Section(s) Modified | Comments |
| *1.0* | *Unknown* | *03/03/2014* | *All* | *N/A* |
| *1.1* | *J. Oatley* | *04/04/2014* | *All* | *Formatted according to company policy.* |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

Contents

[1 Introduction 1](#_Toc384467469)

[1.1 Heading 2 1](#_Toc384467470)

[1.1.1 Heading 3 1](#_Toc384467471)

# Sprint Plan

## 1.1 Sprint 3

|  |  |  |
| --- | --- | --- |
| **User Story** | **Estimated Difficulty** | **Estimated Time for Completion (coding in pairs)** |
| Access recipes via http | 5 | N/A |
| Use a file browser to open a file | 3 | 8 hours |
| Play a video | 2 | 6 hours |
| Play audio | 3 | 6 hours |
| Read a recipe XML playlist | 2 | 10 hours |

## 1.2 Sprint 4

|  |  |  |
| --- | --- | --- |
| **User Story** | **Estimated Difficulty** | **Estimated Time for Completion (coding in pairs)** |
| Update recipe ingredient measurements for ‘n’ guests | 2 | N/A |
| Move between slides | 4 | 5 |
| Play/pause slide content | 4 | 6 |
| Ability to set multiple cooking timers | 5 | N/A |
| Create shopping list from missing recipe ingredients | 3 | N/A |

## 1.3 Sprint 5

|  |  |  |
| --- | --- | --- |
| **User Story** | **Estimated Difficulty** | **Estimated Time for Completion (coding in pairs)** |
| Display graphics object | 1 | 2 |
| Store user made notes for recipes locally | 4 | N/A |
| “Share” over social networking – link to recipe | 4 | N/A |
| Export list as PDF | 3 | N/A |